AUDIT REVIEW

Audit Report

# Valencia Beverage Plant

| Audit period | Fiscal year | Report status |
| --- | --- | --- |
| 08 June 2026 - 12 June 2026 | 2025-2026 | Final |

## Overall audit score

| Audit score | Overall rating | Areas reviewed | Findings raised |
| --- | --- | --- | --- |
| 82 / 100 | Major Gaps | 24 | 6 |

## Audit team

| Role | Name |
| --- | --- |
| Lead Auditor | Sofia Marin |
| Auditor | Daniel Meyer |
| Auditor | Laura Conti |

## Purpose of this document

This report presents the audit outcome, area-level ratings, observed conditions, supporting evidence, cause assessments and agreed remediation actions for the audited entity.

DEMONSTRATION DATA NOTICE

All organizations, sites, people, evidence and events in this document are fictional and were created for demonstration purposes.

# Audit at a glance

The Valencia facility manufactures ambient beverages on aseptic and hot-fill lines. It introduced two oat-based recipes and a digital batch-record system during the audit period. The audit confirmed effective thermal-process governance but identified weaknesses in traceability reconciliation, packaging specification control and food-defense challenge testing.

No direct food safety exposure was identified. The site can trace finished product rapidly, but it must improve mass-balance accuracy and ensure that obsolete packaging specifications cannot be selected during production planning.

| Areas reviewed | Satisfactory | Minor Gaps | Major Gaps | Unsatisfactory |
| --- | --- | --- | --- | --- |
| 24 | 19 | 3 | 2 | 0 |

## Priority observations

| Area | Observation | Required focus |
| --- | --- | --- |
| Batch Genealogy and Product Withdrawal | The annual traceability exercise located all finished goods within 96 minutes, but ingredient and packaging mass balances were outside the site acceptance range. | Validate conversion factors for all bulk ingredients |
| Product and Packaging Specification Control | The production-planning interface allowed selection of an obsolete carton artwork for a plant-based drink. The obsolete version did not include the current recycling statement but contained correct ingredient and allergen information. | Implement automated effective-date blocking between systems |

## Report map

| Part | Content |
| --- | --- |
| 1 | Audit at a glance and conclusion |
| 2 | Area rating profile |
| 3 | Finding records and remediation plans |
| 4 | Entity and audit profile |
| 5 | Audit approach and sampling |

# Audit conclusion

The audit raised 6 findings. 2 areas were rated Major Gaps, 3 were rated Minor Gaps and 0 were rated Unsatisfactory. The remaining 19 areas were assessed as Satisfactory.

# Area rating profile

| # | Audit area | Rating |
| --- | --- | --- |
| 1 | Food Safety and Quality Governance | Satisfactory |
| 2 | Site Leadership and Control Planning | Satisfactory |
| 3 | Facility Condition and Hygienic Design | Satisfactory |
| 4 | Operator Induction and Skills Verification | Satisfactory |
| 5 | Asset Care and Utility Control | Satisfactory |
| 6 | Quality Documentation and Data Integrity | Minor Gaps |
| 7 | Product and Packaging Specification Control | Major Gaps |
| 8 | Line Clearance and Sanitation Verification | Satisfactory |
| 9 | High Care Segregation and Environmental Sampling | Satisfactory |
| 10 | Pest Risk Management | Satisfactory |
| 11 | Batch Genealogy and Product Withdrawal | Major Gaps |
| 12 | Hazard Control and Process Validation | Satisfactory |
| 13 | Rework Handling and Shelf Life Control | Satisfactory |
| 14 | Raw Material Intake and Supplier Oversight | Satisfactory |
| 15 | Storage Conditions and Outbound Logistics | Minor Gaps |
| 16 | Food Defence and Authenticity | Minor Gaps |
| 17 | Personnel Hygiene and Operational Discipline | Satisfactory |
| 18 | Instrument Accuracy and Test Equipment | Satisfactory |
| 19 | Deviation Escalation and Product Status | Satisfactory |
| 20 | Process Parameter and Quality Monitoring | Satisfactory |
| 21 | Market Feedback and Product Returns | Satisfactory |
| 22 | Site Verification Programme | Satisfactory |
| 23 | Quality Performance and Leadership Review | Satisfactory |
| 24 | Root Cause and Action Closure | Satisfactory |

# Finding records and remediation plans

Each record consolidates the observed condition, supporting evidence, applicable requirement, cause assessment and agreed actions. Due dates and responsible owners are fictional and included for workflow and analytics testing.

# FINDING 01  |  AFG-VA-2601

## Batch Genealogy and Product Withdrawal

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Major Gaps | Mass balance and packaging reconciliation | Records, interviews and operational evidence |

| Risk level | High |
| --- | --- |
| Affected scope | Identification and Traceability |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Nuria Soler, Quality Manager |
| Target closure date | 2026-07-31 |

## Observed condition

The annual traceability exercise located all finished goods within 96 minutes, but ingredient and packaging mass balances were outside the site acceptance range.

## Supporting evidence

Mango puree reconciliation was 106.8 percent due to an incorrect density conversion.

Cap reconciliation was 92.1 percent because line waste was recorded by shift rather than batch.

All supplier lots and customer destinations were correctly identified.

## Applicable requirement

AFG Traceability Standard 4.0 sections 5.6 and 7.2

## Cause assessment

The digital exercise template inherited inconsistent units from the material master and did not enforce batch-level packaging waste.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2601-01 | Correct material-master units and repeat the exercise | Containment or correction | P1 | Nuria Soler, Quality Manager | 2026-06-19 | 2026-07-19 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2601-01 | Validate conversion factors for all bulk ingredients | Corrective or preventive | P1 | Javier Prieto, Supply Chain Manager | 2026-07-15 | 2026-08-14 | Open |
| CA-2601-02 | Record packaging waste by production batch | Corrective or preventive | P1 | Miguel Costa, Operations Manager | 2026-07-31 | 2026-08-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 02  |  AFG-VA-2602

## Product and Packaging Specification Control

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Major Gaps | Packaging specification version control | Records, interviews and operational evidence |

| Risk level | High |
| --- | --- |
| Affected scope | Product Specifications |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Lucia Ramos, Packaging Manager |
| Target closure date | 2026-08-15 |

## Observed condition

The production-planning interface allowed selection of an obsolete carton artwork for a plant-based drink. The obsolete version did not include the current recycling statement but contained correct ingredient and allergen information.

## Supporting evidence

No obsolete cartons were present in the warehouse.

The version remained active in the planning dropdown after its effective end date.

A planner demonstrated that manual verification against the document system was necessary.

## Applicable requirement

AFG Specification Standard 3.7 sections 6.1 and 6.5

## Cause assessment

The specification repository and planning system were synchronized through a weekly file rather than effective-date controls.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2602-01 | Disable obsolete artwork codes and review planned orders | Containment or correction | P1 | Lucia Ramos, Packaging Manager | 2026-06-12 | 2026-07-12 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2602-01 | Implement automated effective-date blocking between systems | Corrective or preventive | P1 | Carlos Esteve, IT Manager | 2026-08-15 | 2026-09-14 | Open |
| CA-2602-02 | Review all active packaging codes for version alignment | Corrective or preventive | P1 | Lucia Ramos, Packaging Manager | 2026-07-10 | 2026-08-09 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 03  |  AFG-VA-2603

## Food Defence and Authenticity

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Food defense challenge testing | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Food Defense and Food Fraud Prevention |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Rafael Gil, Security Manager |
| Target closure date | 2026-07-31 |

## Observed condition

The food-defense plan listed quarterly access-control challenges, but no unannounced challenge had been completed during the previous nine months.

## Supporting evidence

Access logs and visitor records were complete.

The most recent exercise was announced in advance.

Two temporary access cards remained active for 24 hours after assignments ended.

## Applicable requirement

AFG Food Defense Standard 2.8 sections 7.3 and 8.1

## Cause assessment

Ownership moved between Security and Quality without a documented handover or annual exercise calendar.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2603-01 | Disable expired access cards and reconcile all temporary cards | Containment or correction | P2 | Rafael Gil, Security Manager | 2026-06-12 | 2026-07-12 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2603-01 | Approve an annual unannounced challenge plan with named owners | Corrective or preventive | P2 | Nuria Soler, Quality Manager | 2026-06-30 | 2026-07-30 | Open |
| CA-2603-02 | Test contractor and delivery access routes | Corrective or preventive | P2 | Rafael Gil, Security Manager | 2026-07-31 | 2026-08-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 04  |  AFG-VA-2604

## Storage Conditions and Outbound Logistics

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Trailer inspection records | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Warehousing and Transportation |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Javier Prieto, Supply Chain Manager |
| Target closure date | 2026-07-15 |

## Observed condition

Inbound packaging trailers were inspected, but the electronic record did not require photographs or a reason when a seal number was absent.

## Supporting evidence

Five of 30 sampled records had no seal number and no explanation.

Receiving staff confirmed the loads arrived unsealed under approved supplier arrangements.

No evidence of damage, contamination or pest activity was found.

## Applicable requirement

AFG Logistics Standard 3.2 section 4.8

## Cause assessment

The mobile form made the seal field optional for all load types.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2604-01 | Review sampled receipts and document supplier arrangements | Containment or correction | P2 | Javier Prieto, Supply Chain Manager | 2026-06-18 | 2026-07-18 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2604-01 | Make seal status and exception reason mandatory in the mobile form | Corrective or preventive | P2 | Carlos Esteve, IT Manager | 2026-07-15 | 2026-08-14 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 05  |  AFG-VA-2605

## Quality Documentation and Data Integrity

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Controlled work instructions at point of use | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Communication and Documentation Management |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Nuria Soler, Quality Manager |
| Target closure date | 2026-07-10 |

## Observed condition

Two laminated start-up instructions displayed superseded sanitizer concentrations.

## Supporting evidence

Operators were using the correct concentration from the automated dosing panel.

The controlled electronic documents were current.

The local printouts had no copy number or expiry marking.

## Applicable requirement

AFG Document Control Standard 1.9 section 5.5

## Cause assessment

Local visual aids were not included in the controlled-document inventory.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2605-01 | Remove superseded instructions and verify all line visual aids | Containment or correction | P2 | Nuria Soler, Quality Manager | 2026-06-12 | 2026-07-12 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2605-01 | Assign identifiers and review dates to point-of-use visual aids | Corrective or preventive | P2 | Ana Belda, QMS Coordinator | 2026-07-10 | 2026-08-09 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 06  |  AFG-VA-2606

## Batch Genealogy and Product Withdrawal

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Hold status synchronization | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Identification and Traceability |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Javier Prieto, Supply Chain Manager |
| Target closure date | 2026-08-01 |

## Observed condition

One pallet released in the warehouse system remained displayed as quality hold in the local visual board for four hours.

## Supporting evidence

System status prevented unauthorized shipment; the discrepancy did not affect product control.

The visual board was updated manually at shift handover.

No other discrepancies were found in the 22 pallets sampled.

## Applicable requirement

AFG Traceability Standard 4.0 section 8.4

## Cause assessment

The visual board duplicated authoritative system information without an automatic update or reconciliation frequency.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2606-01 | Correct the board and brief warehouse teams | Containment or correction | P2 | Javier Prieto, Supply Chain Manager | 2026-06-11 | 2026-07-11 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2606-01 | Replace the manual board with a system dashboard | Corrective or preventive | P2 | Carlos Esteve, IT Manager | 2026-08-01 | 2026-08-31 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# Entity and audit profile

## Facility profile

| Entity type | Manufacturing plant |
| --- | --- |
| Country | Spain |
| Address | Avenida de la Industria 77, Valencia, Spain |
| Facility size | 44,900 m2 |
| Annual volume | 216 million litres |
| Operating assets | 7 aseptic and hot-fill lines |
| Employees | 365 |
| Markets served | European Union and Latin America |
| Certificates held | FSSC 22000, ISO 9001, ISO 14001 |
| Entity specifics | The entity handles fruit beverages, plant-based drinks and concentrates. The reviewed scope covered relevant operational and supporting controls. |

## Audit record

| Audit type | Periodic on-site audit |
| --- | --- |
| Audit scope | Assessment against Arboris Foods Group food safety and quality requirements and applicable entity controls. |
| Audit team | Sofia Marin, Lead Auditor; Daniel Meyer, Auditor; Laura Conti, Auditor |
| Draft report released | 2026-06-22 |
| Final report released | 2026-07-03 |
| Report reviewer | Amelia Novak, Group Audit Director |
| Report approver | Martin Keller, Group Quality Vice President |

# Audit approach and sampling

The audit was performed over 5 days through document review, process observation, personnel interviews and record sampling across the functions relevant to the audit scope.

| Audit duration | 5 days |
| --- | --- |
| Shifts observed | Day shift and selected off-shift activities |
| Areas visited | Operations, storage, hygiene, maintenance and quality support areas |
| Personnel interviewed | 22 employees and managers |
| Records sampled | Risk-based sample of operational, verification, training and action records |
| Opening meeting | 2026-06-08, with entity management |
| Closing meeting | 2026-06-12, with entity management |

## Status of previous audit actions

| Previous audit area | Action status | Verification outcome |
| --- | --- | --- |
| Previous action sample | Closed or in progress as recorded | Verification results are reflected in the current findings and evidence. |

END OF REPORT