AUDIT REVIEW

Audit Report

# Ravenna Ready Meals Plant

| Audit period | Fiscal year | Report status |
| --- | --- | --- |
| 14 June 2027 - 16 June 2027 | 2026-2027 | Final |

## Overall audit score

| Audit score | Overall rating | Areas reviewed | Findings raised |
| --- | --- | --- | --- |
| 90 / 100 | Major Gaps | 24 | 4 |

## Audit team

| Role | Name |
| --- | --- |
| Lead Auditor | Daniel Meyer |
| Auditor | Laura Conti |
| Auditor | Amelia Novak |

## Purpose of this document

This report presents the audit outcome, area-level ratings, observed conditions, supporting evidence, cause assessments and agreed remediation actions for the audited entity.

DEMONSTRATION DATA NOTICE

All organizations, sites, people, evidence and events in this document are fictional and were created for demonstration purposes.

# Audit at a glance

This follow-up audit assessed the completion and effectiveness of actions arising from the April 2026 audit. Allergen validation and rework controls were sustained. A modified conveyor introduced after CAPA closure revealed that hygienic handover controls were not consistently applied across engineering projects.

Four of the five sampled CAPAs were effective. The sanitation recurrence was narrower than the original issue but demonstrates that the engineering handover control requires group-wide reinforcement.

| Areas reviewed | Satisfactory | Minor Gaps | Major Gaps | Unsatisfactory |
| --- | --- | --- | --- | --- |
| 24 | 21 | 2 | 1 | 0 |

## Priority observations

| Area | Observation | Required focus |
| --- | --- | --- |
| Line Clearance and Sanitation Verification | Residual sauce was found behind a newly installed transfer-chute guard after pre-operational release. | Link equipment change records to checklist impact assessment |

## Report map

| Part | Content |
| --- | --- |
| 1 | Audit at a glance and conclusion |
| 2 | Area rating profile |
| 3 | Finding records and remediation plans |
| 4 | Entity and audit profile |
| 5 | Audit approach and sampling |

# Audit conclusion

The audit raised 4 findings. 1 areas were rated Major Gaps, 2 were rated Minor Gaps and 0 were rated Unsatisfactory. The remaining 21 areas were assessed as Satisfactory.

# Area rating profile

| # | Audit area | Rating |
| --- | --- | --- |
| 1 | Food Safety and Quality Governance | Satisfactory |
| 2 | Site Leadership and Control Planning | Satisfactory |
| 3 | Facility Condition and Hygienic Design | Satisfactory |
| 4 | Operator Induction and Skills Verification | Satisfactory |
| 5 | Asset Care and Utility Control | Satisfactory |
| 6 | Quality Documentation and Data Integrity | Satisfactory |
| 7 | Product and Packaging Specification Control | Satisfactory |
| 8 | Line Clearance and Sanitation Verification | Major Gaps |
| 9 | High Care Segregation and Environmental Sampling | Satisfactory |
| 10 | Pest Risk Management | Satisfactory |
| 11 | Batch Genealogy and Product Withdrawal | Satisfactory |
| 12 | Hazard Control and Process Validation | Satisfactory |
| 13 | Rework Handling and Shelf Life Control | Satisfactory |
| 14 | Raw Material Intake and Supplier Oversight | Satisfactory |
| 15 | Storage Conditions and Outbound Logistics | Satisfactory |
| 16 | Food Defence and Authenticity | Satisfactory |
| 17 | Personnel Hygiene and Operational Discipline | Minor Gaps |
| 18 | Instrument Accuracy and Test Equipment | Satisfactory |
| 19 | Deviation Escalation and Product Status | Satisfactory |
| 20 | Process Parameter and Quality Monitoring | Satisfactory |
| 21 | Market Feedback and Product Returns | Satisfactory |
| 22 | Site Verification Programme | Satisfactory |
| 23 | Quality Performance and Leadership Review | Satisfactory |
| 24 | Root Cause and Action Closure | Minor Gaps |

# Finding records and remediation plans

Each record consolidates the observed condition, supporting evidence, applicable requirement, cause assessment and agreed actions. Due dates and responsible owners are fictional and included for workflow and analytics testing.

# FINDING 01  |  AFG-RA-2701

## Line Clearance and Sanitation Verification

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Major Gaps | Recurring concealed cleaning point | Records, interviews and operational evidence |

| Risk level | High |
| --- | --- |
| Affected scope | Cleaning and Sanitation |
| Detection method | Audit sampling and direct verification |
| Repeat finding | Yes |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Marco Lodi, Sanitation Lead |
| Target closure date | 2027-09-15 |

## Observed condition

Residual sauce was found behind a newly installed transfer-chute guard after pre-operational release.

## Supporting evidence

The guard was installed in February 2027.

The revised checklist covered the 2026 belt guide but not the new chute guard.

The line was recleaned and released after inspection.

## Applicable requirement

AFG Sanitation Standard 3.2 requirements SAN-05 and SAN-11

## Cause assessment

The CAPA updated one checklist and one project template but did not establish a configuration-based review for every equipment change.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2701-01 | Reclean and inspect all equivalent chute guards | Containment or correction | P1 | Marco Lodi, Sanitation Lead | 2027-06-16 | 2027-07-16 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2701-01 | Link equipment change records to checklist impact assessment | Corrective or preventive | P1 | Luca Bassi, Engineering Manager | 2027-07-31 | 2027-08-30 | Open |
| CA-2701-02 | Verify implementation on five projects | Corrective or preventive | P1 | Elena Monti, Quality Manager | 2027-09-15 | 2027-10-15 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 02  |  AFG-RA-2702

## Root Cause and Action Closure

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Effectiveness evidence sampling | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Corrective and Preventive Action Management |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Elena Monti, Quality Manager |
| Target closure date | 2027-08-31 |

## Observed condition

Two low-risk CAPAs were closed with evidence from a single week although the approved effectiveness plan required four weeks.

## Supporting evidence

The actions were implemented on time.

No recurrence was identified in current records.

The workflow allowed the reviewer to shorten the evidence period without justification.

## Applicable requirement

AFG CAPA Standard 2.4 requirement CAPA-07

## Cause assessment

The workflow did not require documented approval when effectiveness criteria were changed.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2702-01 | Extend both reviews to the approved period | Containment or correction | P2 | Elena Monti, Quality Manager | 2027-07-14 | 2027-08-13 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2702-01 | Lock effectiveness criteria after approval | Corrective or preventive | P2 | Andrea Fabbri, QMS Owner | 2027-08-31 | 2027-09-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 03  |  AFG-RA-2703

## Personnel Hygiene and Operational Discipline

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Tool control during maintenance | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Good Manufacturing Practices |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Davide Conti, Maintenance Manager |
| Target closure date | 2027-08-15 |

## Observed condition

A contractor tool pouch entered high care without a recorded pre-entry count.

## Supporting evidence

Exit reconciliation was complete.

No tools or fragments were missing.

The permit referenced the obsolete contractor instruction.

## Applicable requirement

AFG GMP Standard 5.1 requirement GMP-09

## Cause assessment

The contractor permit library retained a superseded attachment.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2703-01 | Complete tool reconciliation and replace the permit attachment | Containment or correction | P2 | Davide Conti, Maintenance Manager | 2027-06-15 | 2027-07-15 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2703-01 | Automate withdrawal of superseded permit attachments | Corrective or preventive | P2 | Andrea Fabbri, QMS Owner | 2027-08-15 | 2027-09-14 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 04  |  AFG-RA-2704

## Operator Induction and Skills Verification

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Satisfactory | Temporary staff practical assessment | Records, interviews and operational evidence |

| Risk level | Low |
| --- | --- |
| Affected scope | People Competence Training and Awareness |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Sara Neri, Shift Manager |
| Target closure date | 2027-07-31 |

## Observed condition

One of twelve temporary operators completed the practical assessment two days after independent line assignment.

## Supporting evidence

The operator worked under direct supervision.

Knowledge checks were satisfactory.

The agency start-date interface was delayed.

## Applicable requirement

AFG People Competence Standard 1.9 requirement TRN-04

## Cause assessment

The daily agency roster was not integrated with the qualification status report.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2704-01 | Complete the assessment | Containment or correction | P3 | Sara Neri, Shift Manager | 2027-06-15 | 2027-07-15 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2704-01 | Add an automated start-date and qualification exception report | Corrective or preventive | P3 | Chiara Valli, HR Manager | 2027-07-31 | 2027-08-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# Entity and audit profile

## Facility profile

| Entity type | Manufacturing plant |
| --- | --- |
| Country | Italy |
| Address | Via delle Industrie 18, Ravenna, Italy |
| Facility size | 38,600 m2 |
| Annual volume | 86,200 tonnes |
| Operating assets | 9 cooking and packaging lines |
| Employees | 419 |
| Markets served | European Union and United Kingdom |
| Certificates held | FSSC 22000, ISO 9001, ISO 14001 |
| Entity specifics | The entity handles chilled pasta meals, sauces and filled pasta. The reviewed scope covered relevant operational and supporting controls. |

## Audit record

| Audit type | Targeted follow-up audit |
| --- | --- |
| Audit scope | Assessment against Arboris Foods Group food safety and quality requirements and applicable entity controls. |
| Audit team | Daniel Meyer, Lead Auditor; Laura Conti, Auditor; Amelia Novak, Auditor |
| Draft report released | 2027-06-26 |
| Final report released | 2027-07-07 |
| Report reviewer | Amelia Novak, Group Audit Director |
| Report approver | Martin Keller, Group Quality Vice President |

# Audit approach and sampling

The audit was performed over 3 days through document review, process observation, personnel interviews and record sampling across the functions relevant to the audit scope.

| Audit duration | 3 days |
| --- | --- |
| Shifts observed | Day shift and selected off-shift activities |
| Areas visited | Operations, storage, hygiene, maintenance and quality support areas |
| Personnel interviewed | 28 employees and managers |
| Records sampled | Risk-based sample of operational, verification, training and action records |
| Opening meeting | 2027-06-14, with entity management |
| Closing meeting | 2027-06-16, with entity management |

## Status of previous audit actions

| Previous audit area | Action status | Verification outcome |
| --- | --- | --- |
| Previous action sample | Closed or in progress as recorded | Verification results are reflected in the current findings and evidence. |

END OF REPORT