AUDIT REVIEW

Audit Report

# Parma Dairy Ingredients Plant

| Audit period | Fiscal year | Report status |
| --- | --- | --- |
| 20 September 2027 - 22 September 2027 | 2027-2028 | Final |

## Overall audit score

| Audit score | Overall rating | Areas reviewed | Findings raised |
| --- | --- | --- | --- |
| 98 / 100 | Minor Gaps | 24 | 4 |

## Audit team

| Role | Name |
| --- | --- |
| Lead Auditor | Amelia Novak |
| Auditor | Sofia Marin |
| Auditor | Daniel Meyer |

## Purpose of this document

This report presents the audit outcome, area-level ratings, observed conditions, supporting evidence, cause assessments and agreed remediation actions for the audited entity.

DEMONSTRATION DATA NOTICE

All organizations, sites, people, evidence and events in this document are fictional and were created for demonstration purposes.

# Audit at a glance

The audit verified actions following the 2026 utility-water and hygienic-design findings. Backflow protection, asset registration and structural modifications were complete and effective. One new weakness concerned change control for temporary engineering bypasses.

The 2026 high-priority findings are closed with satisfactory effectiveness evidence. The new change-control finding is limited in scope and did not result in product exposure.

| Areas reviewed | Satisfactory | Minor Gaps | Major Gaps | Unsatisfactory |
| --- | --- | --- | --- | --- |
| 24 | 23 | 1 | 0 | 0 |

## Report map

| Part | Content |
| --- | --- |
| 1 | Audit at a glance and conclusion |
| 2 | Area rating profile |
| 3 | Finding records and remediation plans |
| 4 | Entity and audit profile |
| 5 | Audit approach and sampling |

# Audit conclusion

The audit raised 4 findings. 0 areas were rated Major Gaps, 1 were rated Minor Gaps and 0 were rated Unsatisfactory. The remaining 23 areas were assessed as Satisfactory.

# Area rating profile

| # | Audit area | Rating |
| --- | --- | --- |
| 1 | Food Safety and Quality Governance | Satisfactory |
| 2 | Site Leadership and Control Planning | Satisfactory |
| 3 | Facility Condition and Hygienic Design | Satisfactory |
| 4 | Operator Induction and Skills Verification | Satisfactory |
| 5 | Asset Care and Utility Control | Minor Gaps |
| 6 | Quality Documentation and Data Integrity | Satisfactory |
| 7 | Product and Packaging Specification Control | Satisfactory |
| 8 | Line Clearance and Sanitation Verification | Satisfactory |
| 9 | High Care Segregation and Environmental Sampling | Satisfactory |
| 10 | Pest Risk Management | Satisfactory |
| 11 | Batch Genealogy and Product Withdrawal | Satisfactory |
| 12 | Hazard Control and Process Validation | Satisfactory |
| 13 | Rework Handling and Shelf Life Control | Satisfactory |
| 14 | Raw Material Intake and Supplier Oversight | Satisfactory |
| 15 | Storage Conditions and Outbound Logistics | Satisfactory |
| 16 | Food Defence and Authenticity | Satisfactory |
| 17 | Personnel Hygiene and Operational Discipline | Satisfactory |
| 18 | Instrument Accuracy and Test Equipment | Satisfactory |
| 19 | Deviation Escalation and Product Status | Satisfactory |
| 20 | Process Parameter and Quality Monitoring | Satisfactory |
| 21 | Market Feedback and Product Returns | Satisfactory |
| 22 | Site Verification Programme | Satisfactory |
| 23 | Quality Performance and Leadership Review | Satisfactory |
| 24 | Root Cause and Action Closure | Satisfactory |

# Finding records and remediation plans

Each record consolidates the observed condition, supporting evidence, applicable requirement, cause assessment and agreed actions. Due dates and responsible owners are fictional and included for workflow and analytics testing.

# FINDING 01  |  AFG-PR-2701

## Asset Care and Utility Control

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Minor Gaps | Temporary utility bypass control | Records, interviews and operational evidence |

| Risk level | Medium |
| --- | --- |
| Affected scope | Utilities and Maintenance |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Stefano Gatti, Engineering Manager |
| Target closure date | 2027-10-31 |

## Observed condition

A temporary compressed-air bypass remained installed five days beyond its permit expiry.

## Supporting evidence

Air quality results were satisfactory.

The bypass used food-grade components.

The permit extension was approved by Engineering but not Quality.

## Applicable requirement

AFG Utilities Standard 6.2 requirement UTL-12

## Cause assessment

The digital permit routed expiry reminders only to the engineering owner.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2701-01 | Remove the bypass and inspect the connection | Containment or correction | P2 | Stefano Gatti, Engineering Manager | 2027-09-21 | 2027-10-21 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2701-01 | Require Quality approval for food-safety utility extensions | Corrective or preventive | P2 | Marta Vezzi, Quality Manager | 2027-10-31 | 2027-11-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 02  |  AFG-PR-2702

## Facility Condition and Hygienic Design

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Satisfactory | Hygienic design verification | Records, interviews and operational evidence |

| Risk level | Low |
| --- | --- |
| Affected scope | Resources and Infrastructure |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Stefano Gatti, Engineering Manager |
| Target closure date | 2027-10-15 |

## Observed condition

One modified support leg lacked the final hygienic-design sign-off although the installation met the approved drawing.

## Supporting evidence

The welds were smooth and cleanable.

No product was exposed.

The missing approval was completed during the audit.

## Applicable requirement

AFG Hygienic Design Standard 4.0 requirement HYG-03

## Cause assessment

Project closure could proceed while one specialist approval remained pending.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2702-01 | Complete the sign-off | Containment or correction | P3 | Stefano Gatti, Engineering Manager | 2027-09-21 | 2027-10-21 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2702-01 | Block project closure until all specialist approvals are complete | Corrective or preventive | P3 | Marta Vezzi, Quality Manager | 2027-10-15 | 2027-11-14 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 03  |  AFG-PR-2703

## Site Verification Programme

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Satisfactory | Audit independence record | Records, interviews and operational evidence |

| Risk level | Low |
| --- | --- |
| Affected scope | Internal Audits and Integrated Monitoring |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Marta Vezzi, Quality Manager |
| Target closure date | 2027-10-31 |

## Observed condition

The competence record was complete, but the independence declaration was signed after one internal audit.

## Supporting evidence

The auditor reported outside the audited function.

No conflict was identified.

Nine other sampled declarations were timely.

## Applicable requirement

AFG Internal Audit Standard 2.1 requirement AUD-04

## Cause assessment

The audit scheduling tool did not prevent assignment before declaration approval.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2703-01 | Approve the retrospective declaration | Containment or correction | P3 | Marta Vezzi, Quality Manager | 2027-09-22 | 2027-10-22 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2703-01 | Add an assignment gate to the scheduling workflow | Corrective or preventive | P3 | Marta Vezzi, Quality Manager | 2027-10-31 | 2027-11-30 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# FINDING 04  |  AFG-PR-2704

## Raw Material Intake and Supplier Oversight

| Area rating | Control focus | Evidence type |
| --- | --- | --- |
| Satisfactory | Supplier change notification | Records, interviews and operational evidence |

| Risk level | Low |
| --- | --- |
| Affected scope | Supplier and Incoming Material Management |
| Detection method | Audit sampling and direct verification |
| Repeat finding | No |
| Product impact | No confirmed affected product unless stated in the evidence |
| Finding owner | Francesca Mori, Procurement Manager |
| Target closure date | 2027-11-15 |

## Observed condition

One distributor notified a lubricant packaging change after delivery rather than before shipment.

## Supporting evidence

The formulation and manufacturer were unchanged.

The product remained approved.

The supplier acknowledgement was updated.

## Applicable requirement

AFG Supplier Standard 3.5 requirement SUP-06

## Cause assessment

The purchase specification did not state the notification lead time.

## Immediate corrections

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-2704-01 | Confirm technical equivalence | Containment or correction | P3 | Francesca Mori, Procurement Manager | 2027-09-21 | 2027-10-21 | Open |

## Corrective and preventive actions

| Action ID | Action | Type | Priority | Responsible | Due date | Effect. check | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA-2704-01 | Add notification lead time to purchasing specifications | Corrective or preventive | P3 | Francesca Mori, Procurement Manager | 2027-11-15 | 2027-12-15 | Open |

## Follow-up verification

| Proposed verification method | Closure evidence expected |
| --- | --- |
| Review implementation records and test the control through targeted sampling. | Approved records, objective evidence and accountable owner sign-off. |

# Entity and audit profile

## Facility profile

| Entity type | Manufacturing plant |
| --- | --- |
| Country | Italy |
| Address | Strada Provinciale 42, Parma, Italy |
| Facility size | 51,200 m2 |
| Annual volume | 124,500 tonnes |
| Operating assets | 5 drying and blending lines |
| Employees | 291 |
| Markets served | European Union, Middle East and North Africa |
| Certificates held | FSSC 22000, ISO 9001, Halal |
| Entity specifics | The entity handles milk powders, whey ingredients and dairy blends. The reviewed scope covered relevant operational and supporting controls. |

## Audit record

| Audit type | Targeted follow-up audit |
| --- | --- |
| Audit scope | Assessment against Arboris Foods Group food safety and quality requirements and applicable entity controls. |
| Audit team | Amelia Novak, Lead Auditor; Sofia Marin, Auditor; Daniel Meyer, Auditor |
| Draft report released | 2027-10-02 |
| Final report released | 2027-10-13 |
| Report reviewer | Amelia Novak, Group Audit Director |
| Report approver | Martin Keller, Group Quality Vice President |

# Audit approach and sampling

The audit was performed over 3 days through document review, process observation, personnel interviews and record sampling across the functions relevant to the audit scope.

| Audit duration | 3 days |
| --- | --- |
| Shifts observed | Day shift and selected off-shift activities |
| Areas visited | Operations, storage, hygiene, maintenance and quality support areas |
| Personnel interviewed | 32 employees and managers |
| Records sampled | Risk-based sample of operational, verification, training and action records |
| Opening meeting | 2027-09-20, with entity management |
| Closing meeting | 2027-09-22, with entity management |

## Status of previous audit actions

| Previous audit area | Action status | Verification outcome |
| --- | --- | --- |
| Previous action sample | Closed or in progress as recorded | Verification results are reflected in the current findings and evidence. |

END OF REPORT